I. Project Information

Address/Location:  _209 1st Ave_______

Dept. Name Project No:  _PLI-001____

II. Scope of Work

A. Work Activities:

- Produce a Site Plan, indicating the location of the subject structure, and relevant items per the demolition narrative below.

- Create a narrative of the demolition, including

  - Assessment and recommendation for temporary shoring and bracing to allow for safe demolition of the structure;

  - Demolition sequence and procedures;

  - Debris and equipment staging;

  - Dust and noise control measures;

  - Protection measures for adjacent structures/ adjoining properties;

  - Any additional safety precautions including protections of right of way, cart way and road closures;

  - Identify potential fall zone of demolition; and

  - Recommendations and limitations on use of machinery.

- Perform on-site monitoring during the course of the demolition, and provide guidance to selected contractor.

B. Work Products:

- Site Plan

- Demolition Narrative

- On-Site Monitoring.

C.  Other References:

PROPOSAL

Date: 5/20/2022

I. Contact Information

| Contact Name: | Corey Smith |
| --- | --- |
| Address: | 1920 Lincoln Road |
| Phone: | 412-361-6678 |
| Email Address: | csmith@noralco.com |

II. Schedule of Work

A listing of dates, times, and schedules prepared by CONSULTANT (or as provided by CITY) for all work tasks and deliverables.  Add rows as needed.

| Schedule of Work |
| --- |
| Task or Deliverable | Duration: (Weeks or Days) | Delivery Date |
| Alta Site Survey | 6 week | 7/11/22 |
| Engineer Stamped Demo Procedure | 10 days | 6/6/22 |
| On-Site Representation | As Needed |  |
| Drone Video | 2 weeks |  |

III. Sub-Consultants (if applicable)

CONSULTANT provides that the following Sub-Consultants will participate in the requested Work. Add rows as needed.

| Sub-Consultant Name | Specialty or Expertise |
| --- | --- |
| KU Resources | Professional Engineer |

Summary of Compensation

| For Lump Sum Items |
| --- |
| Task/Deliverable Description | Total Lump Sum Amount |
| Alta Site Survey | $7,500 |
| Engineer Stamped Demo Procedure | $750 |
| On-Site Representation (4 hours) | $400 |
| Drone Video | $1,900 |
| TOTAL | $10,550 |

| For Hourly Rate / Not-to-Exceed Fee Items |
| --- |
| Task/Deliverable Description | Hours | Rates | Total Fee |
| On Site Competent Person | 4 | $100 | $400 |

Noralco Corporation

By:  Corey Smith

## Title: Project Manager

(President or Vice President)